# Person 1 Audio Plan

SteelHacks | September 19 and 20, 2026 | Pittsburgh time

Submit by Sunday 10 a.m.  |  Official deadline Sunday 11 a.m.

You own microphone recording, speech to text, and spoken alerts using ElevenLabs.

# Saturday schedule

| Time | Your task |
| --- | --- |
| Start to 10:15 a.m. | Get ElevenLabs access working and play one test message. |
| 10:15 a.m. to noon | Transcribe a short clip and generate a spoken alert. |
| Noon to 12:30 p.m. | Connect speech output to the team app. |
| 1 to 3 p.m. | Connect microphone recording with Person 3. |
| 3 to 5 p.m. | Fix noisy recording, playback, and audio feedback problems. |
| 6 to 8 p.m. | Improve reliability. Try continuous listening only if the basic version works. |
| 8 to 9 p.m. | Check the demo laptop and help record the backup video. |
| 9 to 10 p.m. | Fix critical problems and confirm audio works after restarting. |

Lunch 12:30 to 1 p.m.  |  Dinner 5 to 6 p.m.  |  Rest after final checks tonight.

# Sunday schedule

| Time | Your task |
| --- | --- |
| 7:30 to 9 a.m. | Check the microphone, playback, and network. |
| 9 to 10 a.m. | Help with any final audio fixes. |
| 10 to 11 a.m. | Stay available for submission problems. |

Give Person 3 transcript text and playable alert audio.

Team checkpoints: text to warning to voice by 12:30 p.m.; recorded conversation by 3 p.m.; feature freeze at 8 p.m.