# Person 2 Reasoning Plan

SteelHacks | September 19 and 20, 2026 | Pittsburgh time

Submit by Sunday 10 a.m.  |  Official deadline Sunday 11 a.m.

You own Nemotron analysis, conversation history, and short explanations of potential concerns.

# Saturday schedule

| Time | Your task |
| --- | --- |
| Start to 10:15 a.m. | Get NVIDIA access working with one text request. |
| 10:15 a.m. to noon | Make pasted dialogue return a concern, quote, and explanation. |
| Noon to 12:30 p.m. | Connect analysis to the team app. |
| 1 to 3 p.m. | Remember earlier dialogue and requests for counsel. |
| 3 to 5 p.m. | Fix missed concerns and incorrect alerts using Person 4's tests. |
| 6 to 8 p.m. | Improve explanations and check supporting quotes and sources. |
| 8 to 9 p.m. | Recheck the main demo and a compliant-response example. |
| 9 to 10 p.m. | Fix critical problems and save the working instructions. |

Lunch 12:30 to 1 p.m.  |  Dinner 5 to 6 p.m.  |  Rest after final checks tonight.

# Sunday schedule

| Time | Your task |
| --- | --- |
| 7:30 to 9 a.m. | Test one concerning and one compliant exchange. |
| 9 to 10 a.m. | Check that the project description matches the app. |
| 10 to 11 a.m. | Stay available for submission problems. |

Give Person 3 a result, supporting quote, explanation, and alert text.

Team checkpoints: text to warning to voice by 12:30 p.m.; recorded conversation by 3 p.m.; feature freeze at 8 p.m.